# Incident Postmortem — INC0080101

Payment Gateway Connection Pool Exhaustion

# Summary

On 2026-09-20 at 14:32 UTC, the payment gateway experienced connection pool exhaustion on pghost-prod-01.mfs.internal, causing payment processing failures for approximately 23 minutes. 847 transactions were affected.

# Timeline

14:32 — PagerDuty alert: DB connection pool > 90% threshold

14:35 — On-call (Arjun Deshmukh) acknowledged, began investigation

14:38 — Identified connection leak in TokenizationService under concurrent load

14:42 — Increased connection pool from 50 to 100 as temporary mitigation

14:48 — Deployed hotfix to close connections in error path (MR !402)

14:55 — Connection pool stabilized at 35% utilization

15:00 — All payment processing resumed normally

# Root Cause

The TokenizationService was not closing database connections in the error handler path when HSM timeout exceptions occurred. Under concurrent tokenization requests (peak: 450 req/s), leaked connections accumulated until the pool was exhausted.

# Remediation

Immediate: Connection close in error handler (MR !402, PAY-901)

Short-term: Connection pool monitoring dashboard in Grafana

Long-term: Circuit breaker pattern for HSM calls (PAY-902)