## Slide 1
EOIP Core MVP is locally implemented
Core FR P1-MVP closure package | 2026-10-04
Implementation closure
28/28 MVP functional requirements marked Done
62/62 Core FR P1-MVP requirements marked Done
14/14 P1 NFR rows covered by automated evidence
Bounded release statement
Local code, tests, reports and demo artifacts are synchronized.
Remote CI, live deployment checks and independent review remain separate gates.

## Slide 2
The demo exercises the MVP work graph end to end
Manual fixtures, pipeline fixtures and autodemo runs cover multiple tenants and source systems.
Scenario data
Jira, GitLab, code graph and enterprise fixtures model realistic projects, users and cross-domain evidence.
Pipeline path
Pipeline-ready JSON fixtures drive ingestion and validation without requiring live external systems.
Autodemo path
The runner validates loading, graph metrics, evidence coverage, golden-path traversal and dry-run safety.

## Slide 3
Acceptance evidence is now source-bound locally
The latest local receipts close the active MVP gap report items without claiming production release approval.
62/62
Core FR P1-MVP Done
14/14
P1 NFR rows Done
4/4
Demo artifact groups Done
1,207
Full regression outcomes, zero failures/errors

## Slide 4
Verification receipts are reproducible from the repo
These commands and receipts are recorded in the MVP report JSON and coordination handoff.
Receipt map
Active-gap tests: 23 passed in security, e2e and performance files.
Autodemo: test-results/autodemo-current.json, 10/10 passed.
VS Code extension host: extension-host-dca6d363...json, 4/4 passed.
Full regression: audit-source-bound-validation.json, PASS; audit-full-regression.xml, 1,207 outcomes.
Web build: npm --prefix apps\web run build, exit 0 with chunk-size warning only.

## Slide 5
Release gates stay explicit
The implementation work is locally closed; release certification still needs external evidence.
Still pending
Remote CI observation
Independent QA/risk review
Live Docker/API/web/model verification when authorized
Commit, push and PR publication approval
Boundary to preserve
No shared deployment, reset, commit, push or PR was performed in this pass.
The two KGR excluded files remain out of audit scope.
Fixture-backed proof is labelled separately from live-source acceptance.